Project Planning & Management Document

### 1. Project Overview

- Project Title - Project Pascal

- Team Members & Roles

- Brief Description (2–3 lines)

### 2. Team Roles & Responsibilities

| Member Name | Role | Responsibilities |
| --- | --- | --- |
| Ishani | Software, electronics, documentation | Coding everything, making all the circuits, figuring out all the logic, circuit diagram, assembly, documenting timelapses of experimenting, testing and working |
| Raksha | External Models and props, helping with code and circuit, documenting, PPT | Make the hardware of the model (foam board, soldering, cutting, joinery), help ishani with debugging anything, assembly, documenting timelapses of experimenting, testing and working, making the video and ppt |
| Sai | 3D print | Using template to 3d print, colour sensor with neopixel code |

👉 Clearly define who is responsible for what (software, electronics, documentation, etc.)

### 3. Project Timeline & Milestones

| Week | Goals | Deliverables | Status |
| --- | --- | --- | --- |
| Week 0 | Ideating | Finalising idea | Done |
| Week 1 | Basic code and circuit | Basic code and circuit | Done |
| Week 2 | 3d model printed | Model ready and colour sensor delivered | Not done |
| Week 3 | Combine codes, add colour sensor and assemble everything | Final working model | Done |

👉 Break project into weekly achievable goals

### 4. Weekly Progress Log

A table for each week:

Week 0

- Planned Tasks: Ideate on our project idea

- Completed Tasks: ideation done, chameleon confirmed

- Challenges Faced: figuring out the movement of the eyes and the body and how to make it interactive

- Solutions: look up joint systems in 3d printing, figuring out what sensors and motors to use

- Next Steps: work distribution

👉 Encourage honesty here—failures are important learning

Week 1 and Week 2

- Planned Tasks: Finish the basic code and circuit

- Completed Tasks: all done (by ishani and raksha)

- Challenges Faced: 3d print not being printed on time, it not being hollow to accommodate the sensors and motors inside, lots and time waste because of 3d print not being done, figuring out exact position of the chameleon on the log to fix servos and other components

- Solutions: focus on the code and perfecting it

- Next Steps: wait for 3d model to move forward

Week 3

- Planned Tasks: Combine codes, add colour sensor and assemble everything

- Completed Tasks: combined codes, made the model external hardware

- Challenges Faced: neopixel not working, servos tweaking, esp32 fried, lots of delay in work, code not working when combined altogether

- Solutions: focus on fixing the code and perfecting the model

- Next Steps: Be ready for exhibition